TABHOS

# TABHOS — Integrations brief

Government + multi-agency integration scope, scaffold and milestones

Author: Dr. Ally A. Nooher, MD, MPS-HIT · Owner: Laetoli (T) Ltd · Date: 22 June 2026

# 1. Lead agency

Ministry of Health — Mental Health Unit — P.O. Box 9083, Dodoma, Tanzania.

# 2. Secondary agencies

MCT — Mental Health Council of Tanzania (where applicable)

TMC — Tanzania Medical Council

MoEST — Ministry of Education, Science and Technology (for school surface)

PORALG — President's Office, Regional Administration and Local Government

# 3. Integration scope

| Partner | Purpose | Technical surface |
| --- | --- | --- |
| THOS bridge | SMART-on-FHIR bridge for behavioral-health records ↔ general health record | FHIR R4 cross-domain reference + consent escalation flow |
| NHIF | Coverage of clinical-tier behavioral-health services | NHIF claims API with MH-specific coding |
| NIDA | Patient + provider identity verification | NIDA Verify API |
| Crisis lines | Routing of high-risk users (PHQ-9 score 20+, C-SSRS positive) to crisis support | TZ national MH hotline integration; consent-bound emergency contact |
| Schools | Bulk onboarding of school counselling services | School-roster import + per-student consent flow |
| EAP | Employer Assistance Programme onboarding for the workforce surface | Employer-administered tenant model |

# 4. Milestone plan (per integration)

Each integration follows the same five-stage milestone plan:

| Stage | Deliverable | Typical duration |
| --- | --- | --- |
| Stage 1 | MoU signed + scope confirmed | Weeks 1–4 |
| Stage 2 | Test environment access + sandbox credentials issued | Weeks 5–8 |
| Stage 3 | Integration built and passing partner-side conformance | Weeks 9–16 |
| Stage 4 | Pilot with 1–3 anchor users + signed sign-off | Weeks 17–24 |
| Stage 5 | Production rollout + operational SLA established | Weeks 25–36 |

# 5. Cross-cutting technical baseline

Authentication: OAuth2 + signed JWT for inter-agency federation; mTLS for backend-to-backend

Data residency: Tanzania (TIB Dar es Salaam DC primary, TZ secondary replica)

Encryption: AES-256 at rest, TLS 1.2+ in transit

Audit logging: every inter-agency exchange logged with sender, recipient, payload hash, and outcome — retained 7 years

Failover: each integration has a documented manual fallback (signed CSV / PDF) when the API is unavailable

Versioning: every API surface is versioned; deprecation gives ≥ 6 months notice

# 6. Status by partner

(To be updated quarterly. Initial status: pre-MoU for all partners except where noted below.)

| Partner | Status |
| --- | --- |
| THOS bridge | Pre-MoU |
| NHIF | Pre-MoU |
| NIDA | Pre-MoU |
| Crisis lines | Pre-MoU |
| Schools | Pre-MoU |
| EAP | Pre-MoU |